|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Project ID** | | | PW21SBN05 | | | |
| **Project Title** | | | Image Annotation Based Information Retrieval | | | |
| **Week Starting Date** | | | 11-08-2020 | **Week Ending Date** | | 16-08-2020 |
| **Name**  Jnanesh D  Sachin | | |  | **SRN**  PES1201701822  PES1201701725 | |  |
| **Activities Completed** | | | | | | |
| **#** | | **Tasks** | | **Date** | **Remarks** | |
| 1 | | Project Team formation | | 11-08-2020 |  | |
| 2 | | Project team discussion about the scope and topics of interest. | | 12-08-2020 |  | |
| **In Progress** | | | | | | |
| **#** | **Tasks** | | | **Date** | **Remarks** | |
| 1 | Research of capstone project ideas. | | | 15-08-2020 |  | |
| 2 | Research of project guide for the capstone . | | | 15-08-2020 |  | |
| **Plan for Next Week** | | | | | | |
| **#** | | **Tasks** | | **Date** | **Remarks** | |
| 1 | | Approach to the allocated guide and discussion | | 19-08-2020 |  | |
| 2 | | Co-ordinating the change request to the department. | | 18-08-2020 |  | |

|  |  |  |
| --- | --- | --- |
| Signature of Project Guide  With Name | Signature of Project Coordinator | Signature of Chairperson |